TEST PLAN

Swag Labs E-Commerce Web Application

saucedemo.com

| Document ID | TP-SL-001 |
| --- | --- |
| Version | 1.0 |
| Date | 07 June 2026 |
| Prepared By | QA Team |
| Client | Sauce Labs Inc. |
| Status | APPROVED |

# 1.  Introduction

This Test Plan governs the Quality Assurance (QA) activities for the Swag Labs e-commerce web application, accessible at https://www.saucedemo.com. It defines what will be tested, how it will be tested, by whom, and within what timeframe.

The document has been reviewed and formally approved by the client (Sauce Labs Inc.) and the Project Manager. No testing shall commence until this plan is in an APPROVED state.

# 2.  Test Objectives

The objectives of this testing engagement are to:

- Verify that all functional requirements defined in the FRD (Functional Requirements Document) are implemented correctly.

- Confirm that all six user account types behave exactly as specified in the BRD.

- Validate that the end-to-end purchase flow — from login through to order confirmation — completes without errors for standard_user.

- Verify that form validations (login, checkout) display correct and meaningful error messages.

- Confirm that the product sort and filter feature reorders items correctly.

- Ensure NFRs (Non-Functional Requirements) are met: page load times, browser compatibility, session management, and basic security.

- Identify, log, and track all defects to resolution before UAT (User Acceptance Testing) sign-off.

# 3.  Scope

## 3.1  In Scope

| Module | Features to be Tested |
| --- | --- |
| Login / Logout | Valid login, invalid credentials, locked-out user, blank fields, password masking, logout |
| Inventory Page | Product listing (min 6 items), images, names, prices, descriptions, Add to Cart button |
| Product Sorting | Sort by Name A-Z, Name Z-A, Price Low-High, Price High-Low |
| Product Detail | Product image, name, description, price, Add to Cart, Back to Products link |
| Shopping Cart | Cart badge count, item listing, Remove button, Continue Shopping, Checkout navigation |
| Checkout Step 1 | First Name, Last Name, Zip/Postal Code fields, validation errors, Continue and Cancel buttons |
| Checkout Step 2 | Item summary, item total, tax, order total calculation, Finish and Cancel buttons |
| Order Confirmation | Success message, cart reset after order, Back Home button |
| Burger Menu | All Items, About, Logout, Reset App State links |
| Non-Functional | Page load performance, cross-browser, session expiry, basic security (direct URL access) |

## 3.2  Out of Scope

- Payment gateway integration (checkout is simulated — no real transactions)

- Backend database, server-side APIs, or infrastructure testing

- Mobile native application testing (iOS / Android apps)

- Admin panel or any authenticated backend portal

- Load / stress testing beyond basic performance checks

- Automated test scripting (this engagement covers manual testing only)

# 4.  Test Approach & Strategy

Testing will follow a structured manual testing approach, progressing through defined test levels in sequence. The following strategies will be applied:

| Strategy | Description |
| --- | --- |
| Smoke Testing | Executed first on every new build. Verifies that core workflows (login, inventory load, checkout) are stable before full testing begins. |
| Functional Testing | Test each module against the FRD requirements. Covers positive (happy path) and negative (error/edge) scenarios. |
| Negative Testing | Deliberately enter invalid, empty, or out-of-range inputs to verify the application handles errors gracefully. |
| Boundary Testing | Test input field limits — e.g. very long strings in checkout fields, special characters in login. |
| Exploratory Testing | Unscripted testing to uncover defects not captured in formal test cases. Particularly applied to problem_user and visual_user account types. |
| Cross-Browser Testing | Execute key test scenarios across Chrome, Firefox, Edge, and Safari to verify consistent behaviour. |
| Regression Testing | After each defect fix, re-execute the affected test cases plus related scenarios to ensure no new issues were introduced. |
| UAT Support | Assist the client during User Acceptance Testing. Triage any issues raised and manage the fix/re-verification cycle. |

# 5.  Test Levels

| Level | What is Tested | When |
| --- | --- | --- |
| Smoke | Login, inventory page load, add to cart, checkout page load | On each new build deployment |
| Functional | All modules per FRD requirements | After smoke test passes |
| Non-Functional | Performance, security, browser compatibility, accessibility | After functional testing |
| Regression | Affected test cases after each defect fix | After developer fix is deployed |
| UAT | Client acceptance scenarios — end-to-end purchase flow | After all critical/high defects resolved |

# 6.  Test Environment

## 6.1  Application

| Parameter | Detail |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Environment Type | Public demo / staging environment |
| Environment Owner | Sauce Labs Inc. |

## 6.2  Test User Accounts

| Username | Password | Expected Behaviour |
| --- | --- | --- |
| standard_user | secret_sauce | Full functionality — primary test account |
| locked_out_user | secret_sauce | Must be blocked at login with specific error message |
| problem_user | secret_sauce | Intentional UI bugs — images and actions behave incorrectly |
| performance_glitch_user | secret_sauce | Intentional performance delay on login and page loads |
| error_user | secret_sauce | Certain actions throw errors — document and investigate |
| visual_user | secret_sauce | Intentional visual/layout defects — identify and log |

## 6.3  Browsers

| Browser | Version | Priority |
| --- | --- | --- |
| Google Chrome | Latest | Primary |
| Mozilla Firefox | Latest | Primary |
| Microsoft Edge | Latest | Secondary |
| Apple Safari | Latest | Secondary |

# 7.  Test Schedule / Timeline

| # | Activity | Duration | Milestone |
| --- | --- | --- | --- |
| 1 | Requirements review & test plan creation | 2 days | Test plan approved |
| 2 | Test case design & review | 3 days | Test cases signed off |
| 3 | Test environment & data setup | 1 day | Environment ready |
| 4 | Smoke testing | 0.5 day | Build stable — proceed |
| 5 | Functional test execution | 4 days | All test cases executed |
| 6 | Non-functional testing | 1 day | NFR results documented |
| 7 | Defect triage & retest cycle | 2 days | All critical/high defects resolved |
| 8 | Test summary report preparation | 1 day | Report submitted to client |
| 9 | UAT support | 2 days | Client UAT complete |
| 10 | Test closure & sign-off | 0.5 day | Formal sign-off received |

# 8.  Roles & Responsibilities

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| QA Lead / Test Manager | You (Practitioner) | Own the test plan, schedule, and reporting. Triage defects. Liaise with client. |
| Test Analyst | You (Practitioner) | Design and write all test cases. Execute test cases. Log defects. |
| Tester | You (Practitioner) | Execute tests, record results, retest after fixes. |
| Developer | Sauce Labs Dev Team | Receive defect reports, apply fixes, redeploy builds. |
| Product Owner / Client | Sauce Labs Inc. | Review and approve test plan. Execute UAT. Sign off on release. |
| Project Manager (PM) | Sauce Labs PM | Monitor schedule, escalate risks, facilitate sign-offs. |

# 9.  Entry & Exit Criteria

## 9.1  Entry Criteria  (testing may begin when ALL are met)

- Application is deployed and accessible at https://www.saucedemo.com

- All six test user accounts are active and functional

- BRD, FRD, and NFR documents are version-controlled and approved

- This Test Plan has been reviewed and approved by the client

- Test cases have been written and peer-reviewed

- Defect tracking tool (e.g. Excel / Jira) is set up and accessible

- Smoke test has been executed and passed

## 9.2  Exit Criteria  (testing is complete when ALL are met)

- 100% of planned test cases have been executed at least once

- All Critical and High severity defects are resolved, retested, and marked Closed

- Medium and Low severity defects are either resolved or formally deferred by the client

- Test Summary Report has been completed and submitted to the client

- Client has completed UAT and no outstanding blocking issues remain

- Formal UAT Sign-Off document has been signed by the client

# 10.  Defect Management

## 10.1  Severity Classification

| Severity | Label | Definition |
| --- | --- | --- |
| S1 | Critical | Application crash, complete feature failure, data loss. Blocks all further testing. Must fix immediately. |
| S2 | High | Major feature broken, no workaround available. Blocks testing of that module. Fix before exit criteria. |
| S3 | Medium | Feature partially working. Workaround exists. Fix before test closure. |
| S4 | Low | Cosmetic issue, minor UI misalignment, spelling error. May be deferred to next release. |

## 10.2  Defect Lifecycle

| Status | Description |
| --- | --- |
| New | Defect logged by tester — not yet reviewed |
| Assigned | Triage complete — assigned to developer for fixing |
| In Progress | Developer is actively working on the fix |
| Fixed | Developer has deployed fix — awaiting tester verification |
| Retest | Tester is re-executing the test case against the fix |
| Closed | Fix verified and confirmed — defect is resolved |
| Reopened | Fix did not resolve the issue — returned to developer |
| Deferred | Acknowledged but agreed to fix in a future release |

# 11.  Risks & Mitigations

| # | Risk | Likelihood | Mitigation |
| --- | --- | --- | --- |
| R1 | Application becomes unavailable (public demo site) | Medium | Test during off-peak hours. Retry after 30 mins. Log downtime in test log. |
| R2 | Requirement ambiguities cause incorrect test cases | Low | Raise RFI (Request for Information) with client before writing test cases. |
| R3 | Defect fix cycle takes longer than scheduled | Medium | Escalate to PM. Triage defects by severity. Defer low severity items. |
| R4 | Browser-specific bugs discovered late in cycle | Low | Include cross-browser testing in the functional phase, not just at the end. |
| R5 | Intentional bugs (problem_user, visual_user) confused with real defects | Medium | Document known intentional defects before execution. Cross-check against standard_user behaviour. |

# 12.  Test Deliverables

| # | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| D1 | Test Plan (this document) | QA Lead | Before test case writing |
| D2 | Test Cases (Excel / Test Management Tool) | Test Analyst | Before test execution |
| D3 | Defect Report / Bug Log | Tester | During execution |
| D4 | Test Execution Log | Tester | During execution |
| D5 | Test Summary Report | QA Lead | After execution complete |
| D6 | UAT Sign-Off Document | Client | After UAT complete |

# 13.  Tools & Resources

| Category | Tool | Purpose |
| --- | --- | --- |
| Test Management | Excel / Google Sheets | Write, organise, and track test case execution |
| Defect Tracking | Excel Bug Log / Jira | Log, assign, and track defects through lifecycle |
| Browser | Chrome, Firefox, Edge, Safari | Cross-browser test execution |
| Screenshot / Evidence | Snipping Tool / Lightshot | Capture defect evidence and attach to bug reports |
| Dev Tools | Chrome DevTools | Inspect network requests, console errors, performance |

# 14.  Approval & Sign-Off

The undersigned confirm that this Test Plan has been reviewed, is accurate, complete, and approved for use. Testing may commence upon receipt of all signed approvals.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Sarah Mitchell | Product Owner — Sauce Labs | S. Mitchell | 07 June 2026 |
| James Okafor | Project Manager | J. Okafor | 07 June 2026 |
| QA Team Lead | QA Lead (You) | _________________ | ____________ |

Document Status: APPROVED  ✓     |     Version: 1.0     |     Next Review: Post-UAT